MILESTONE 4 -- SFT221 SCRUM Report and Reflection

All students are expected to attend the SCRUM meetings and to participate. Failure to do so will result in greatly reduced grades.

GROUP: ______________2______________________

Members Present:

| 1.Bibek Adhikari | 4.Anshaal Kumar |
| --- | --- |
| 2.Zainab Mustak Vadia | 5.Cheih Sung |
| 3.Thein Phuc Ngo | 6.Cheih Sung |

## Milestone 4 Tasks

Deliverables due 4 days after your lab day:

- Finish implementing/coding the functions.

- Finish implementing/coding blackbox tests. Store in repo, executed, results in Jira (and on corresponding test documents, and debugged.

- A set of whitebox tests as test documents (in an Excel file) with test data for the functions you created. At least 4 sets of test data are required for each function. You must have test cases for at least 6 functions (including all your custom function). Stored in the repository.

- Whitebox tests implemented (in the C++ testing project), stored in repository, executed, results in Jira and on corresponding test documents, and debugged (at least 1 SET is required).

- Updated requirements traceability matrix stored in the repository.

- Completed hook file (for EACH team member) for test automation stored in the repository.

- Completed scrum report including reflection questions answered.

Rubric:

| Individual | Group participation (includes GitHub commits and Jira usage) | 80% |
| --- | --- | --- |
|  | Teamwork | 20% |
| Group | Implemented functions and main (well-designed, and documented) | 10% |
|  | Finish coding blackbox code (well-designed, written, and documented) | 5% |
|  | Whitebox test case document (well written, complete, good test data) | 10% |
|  | Whitebox test code (well designed and documented) | 20% |
|  | Updated requirements traceability matrix | 5% |
|  | Test execution (performed, results recorded, issues created) | 10% |
|  | Debugging (bugs fixed, documented, Jira updated) | 5% |
|  | Hook files | 10% |
|  | Git usage (used properly with good structure) | 5% |
|  | Jira usage (creates issues, tracks progress) | 10% |
|  | Scrum report & reflections | 10% |
| Deadline | 20% deduction for each day you are late |  |

SCRUM Report

Summary of Tasks Completed or Delayed in the last week:

Here you can list all of the tasks completed in the last week along with any tasks which could not be completed with a reason why they could not be completed.

| Member | Tasks Completed | Tasks Delayed/Blocked |
| --- | --- | --- |
| Bibek Adhikari | Scrum, Test execution, white case document, hooks file | N/A |
| Thein Phuc Ngo | Scrum, Test execution, white case document, hooks file | N/A |
| Cheih Sung | Update traceability matrix, debugging, hooks file | N/A |
| Zainab Mustak Vadia | blackbox and whitebox, hooks file | N/A |
| Hanane Benidder | blackbox and whitebox, hooks file | N/A |
| Anshaal Kumar | Udate traceability matrix, debugging, hooks file | N/A |

For every task delayed or blocked, describe the reason for the delay or block, how it impacts the project and the proposed solution or workaround.

| Delayed or Blocked Task | N/A |
| --- | --- |
| Reason for delay or block | N/A |
| Impact on Project | N/A |
| Solution or work-around | N/A |
| Delayed or Blocked Task | N/A |
| Reason for delay or block | N/A |
| Impact on Project | N/A |
| Solution or work-around | N/A |

Summary of Meeting:

A summary of the main points discusses in the meeting and the outcomes of the discussions.

| Topic | Discussion Summary | Outcome |
| --- | --- | --- |
| Split of Task | Everybody will have their own individual task and who ever can help can help each other. | Everyone agreed and is happy on the task they got |

Summary of Decisions Made:

This will include major architecture and design decisions, testing decisions, prioritization of tasks, dealing with problems encountered and other major outcomes from the meeting.

| Decision | Rationale |
| --- | --- |
| Chien and Anshaal was assigned update traceability matrix and debugging | Done |
| Hanan and Zainab were assigned to complete blackbox and whitebox | Done |
| Bibek and Thein were assigned to update scrum and text execution and whitecase document | Done |
| Everybody need to contribute on hooks file | Done |

Tasks Attempted During Meeting:

Each member is assumed to participate in the SCRUM meeting and contribute to the completion of the SCRUM report and reflections. Since the SCRUM meeting will not take more than 20-30 minutes, there is lots of time left to undertake some of the actual work tasks. In the table below, each member should list what they did to complete the SCRUM report, the reflections, and 1-4 other tasks they completed during the class period. If a task could not be completed, the student should indicate why this was not possible.

| Member | Task Attempted | Time Spent | Complete? |
| --- | --- | --- | --- |
| Hanane Benidder | Q1 | 32mins | Yes |
| Bibek Adhikari | Q2,Q4 | 30mins | Yes |
| Anshaal Kumar | Q3 | 20mins | Yes |
| Chieh Sung | Q3 | 10mins | Yes |
| Zainab Mustak Vadia | Q1 | 25mins | Yes |
| Ngo Thien Phuc | Q2,Q4 | 10mins | Yes |

SCRUM Tasks Selected for Next Week:

The tasks each member has selected to pursue for this class or the next week.

| Group Member | Task Description |
| --- | --- |
| ALL | Tasks Assigned when MS4 is discussed in Tuesdays class |

Major Outcomes of Meeting:

This is where you should highlight the major accomplishments of the class.

| Outcome | Impact on Project |
| --- | --- |
| Project completion | Success of MS3 |
| Blackbox | Success of MS3 |
| Whitebox | Success of MS3 |
| Traceability | Success of MS3 |
| Submission | Success of MS3 |

Things That Went Well in This Meeting:

Here you can highlight things which worked well. This indicates that the way you worked on these items is working and should be continued.

| Topic/Work Item | Reason for Success |
| --- | --- |
| MS4 | Collaborative work environment |
| Technique for testing | Cooperative teammates |
| Submission | Pushing on GitHub |

Things That Did NOT go Well in This Meeting:

This is where you can list things which did not go well in the class. You should analyze why this happened and suggest how you can improve it next time. This will lead to the goal of continuous process improvement.

| Topic/Work Item | Reason for Problem and How to do Better |
| --- | --- |
| n/a | n/a |

Reflections:

Answer the following questions using your own words. Make sure that each answer comprises a minimum of 100 words.

- After you run your blackbox and whitebox tests you are asked to record the results in both the original test document as well as in Jira. Explain why it is a good idea to record the results in both places.
There are many advantages for project management and the testing process when test results are documented in both the original test document and JIRA. Assisting testers with their testing process by providing a useful checklist-like record of test outcomes in the original test document. It promotes transparency and cooperation throughout the testing phase by combining the findings of both black box and white box testing into one location for testers and stakeholders to easily access and analyse.

Similar benefits are also from entering test findings into JIRA, particularly with regard to project management and collaboration. JIRA acts as a central location for project management, enabling groups to efficiently monitor tasks, issues, and project advancement. Teams can easily incorporate testing into their project process by logging test results in JIRA, which guarantees that all parties involved are aware of the test results. This encourages interaction and cooperation between developers, project managers, and testers, which speeds up the process of identifying and fixing any problems or errors found during testing. In addition, associating test findings with particular JIRA issues or user stories offers insightful background that aids in work prioritisation and directs remedial activities, all of which eventually contribute to the project's success.

- Why did we wait until the fourth milestone to write the whitebox tests?

White box deals with the actual implementation. Waiting until the fourth milestone to write white box tests is based on several factors. Firstly, it allows us to build and stabilized the codebase, providing us (tester) with the clearer understanding of the internal structure and functionality of the software. By focusing the blackbox on the previously we ensure that the software meets functional requirements and delivers the needed features to users without out getting bugged in implementation details. As we have better understanding of the software functionality through blackbox testing, which will help use to create the more effective whitebox test cases. Also, it helps to enable comprehensive integration testing, as individual components have had time to be integrated making it more practical to verify the interaction between different parts of the system.

- Pick one of the functions you created and list its name. For this function did you produce more blackbox or whitebox tests? Explain why your answer (more blackbox or more whitebox) happens for most functions.

Function: IsValidPackage(weight, volume, destination);
I did not create this function but I did create the testing case for this function. Generally, there would be more blackbox tests for a function than whitebox since whitebox usually exist only if there might be unexpected bug that the creator doesn’t even know.  For this function, I created 4 blackbox tests and 1 whitebox test, because this function does follow the general rule, aside from that this function is too simple (which most function should be, doing ONLY one specific task) and doesn’t have any internal complex to check (other uncovered conditional path, handling special value, handling multiple type of error code, etc.). For other functions that have more conditional path and handling more complex case, I do create a little bit more whitebox tests but never surpass the amount of blackbox tests though.

- Explain the purpose of the automation hook for GIT and explain how it can improve the quality of the software in the project.

In software development, git hooks function as automatic watchdogs. They carry out scheduled tasks while sitting at key points in the workflow, like right before a commit or push. These duties could include anything from performing unit tests to enforcing consistency in code style. Git hooks enhance software quality by automation of these checks in multiple ways. They ensure clear and consistent code, to begin with. Code style and formatting can be verified by pre-commit hooks, preventing cluttered or difficult-to-read sections from joining the project. Furthermore, hooks can be combined with static code analysis tools to find any defects and vulnerabilities before they become issues.