# Test Plan

QA Members: Chieh, Thien, Bibek

- Introduction (Chieh)

  - Test Plan Objectives: To validate the software system designed to manage deliveries using three trucks over various city grid routes. The system must accurately assign packages based on truck capacity and route proximity and calculate optimal diversions around obstacles.

- Scope(Chieh)

In Scope: Testing will cover package assignment algorithms, diversion path calculations, capacity management, and user interface functionality.

Out of Scope: External mapping services integration and real-time tracking of trucks.

- Test Strategy(Chieh & Thien)

Approach: The testing will be conducted in phases, starting with unit testing of individual functions, following by integration testing, system testing, and ending with user acceptance testing.

Testing type:
- Functional Testing: To verify all features work as intended.
- Performance Testing: To ensure the system performs well under expected loads.
- Usability Testing: To confirm the system is user-friendly for dispatch operators.

QA members should and will discuss about the requirement they think for each function, agree on using a traceability matrix and then create test data based on it.
Test Data: many sets of test data will be created by QA members; they belong into 2 category: actual use case that was pre-created (black box testing) and case that is created based on inspecting the code.

Creating black box test case will involve all QA members to create their own set of test case to avoid missing scenario, this shouldn’t take more than a day. This also comes up with creating an automatic black box testing program to test all the given test cases and validate the function general functionality, this part will require around 2-3 days.

Creating white box testing on the other would be more of an individual work, we would choose which function to do white box testing and work on our own, having another person to check the finished work will come in handy to avoid bias, this should take 1 day to assign, 1 day to actually work on and 1 day to check.

This process will be repeated for later phase.

- Environment Requirements (Chieh)

- Blackbox testing in hardware involves creating test environments that closely resemble operational settings, ensuring equivalent computing resources to accurately simulate real-world conditions. This approach allows testers to assess how the hardware performs under normal usage scenarios.

In software blackbox testing, the focus is on replicating the deployment setup by conducting tests on the same operating system and network environment. By mirroring these conditions, testers can identify potential compatibility issues and ensure that the software functions optimally in its intended environment. This meticulous approach to testing helps uncover defects and ensures the reliability and robustness of both hardware and software systems.

- Execution Strategy (Thien)

  - Entry and Exit Criteria: Testing phases will begin once the prior phase's critical defects are resolved. A phase is considered complete when it achieves a 100% pass rate for test cases.

  - You can describe the severity of defects in this section and break them down into severity levels of:

    - critical which cause the system to crash or produce anomalous results,

    - high which causes lack of program functionality and might have a work around,

    - medium which is a bug which D crates degrades the quality of a system but often has a work around to give the desired functionality

    - Low which might be an unclear error message or some other minor error that has minimum impact on functionality

    - Cosmetic which is something that makes the user interface less than optimal but still perfectly functional.

This will be done manually by the tester to determine the current status of function: passed, untested or bugged (critical/high/medium/low/cosmetic) + reason if possible

  - Test Reporting

    - The detailed log file and test case will be generated if the function doesn’t pass the 100% threshold. And the whole QA group should create a small report for the whole group to the current status of each function

    - The generated log file will then be issued to be debugged on Jira and the team will assign a member to deal with that case, preferably the creator of that function.

  - The log file might not include reason why the program is bugged but if the tester figure it out, he/she should include it in the log file as a comment to help the debugging process, also, the test case itself might be wrong, in that case, the developer should contact with an QA member to change the test case and re-validate the function.

- Test Schedule (Chieh)

Based on milestone due dates, it's crucial for all tests to be completed at least three days in advance. This buffer allows sufficient time for debugging and potential re-implementation of functionalities. Blackbox tests, which focus on external behavior, should ideally be finalized within this timeframe since they evaluate system functionality from a user's perspective. However, whitebox tests, which delve into internal code structures, may require additional time due to their dependence on intricate coding details. Regardless, meeting the deadline ensures thorough testing, enabling any issues to be addressed promptly and guaranteeing a polished product delivery.

- Control Procedures (Chieh & Thien)

Reviews:

All individual work is ensured to be review by at least one other member.
Bug Review Meetings:

Can happen between members, not necessarily be a group meeting
Change Request:

Can always happen whenever a bug, an optimization or something wrong is founded and will be discussed in group if that will be processed.
Defect Reporting:

Should be sent/issued right away whenever founded to the whole group including the part, founder and the problem involved.

- Functions To Be Tested (Bibek)

All major function should be tested properly, although haven’t discussed yet but some might be:

1. Distance Calculation:

shortest path: This function makes sure that the distance is always the shortest path. We check if it can find the easiest route from one place to another without any obstacles, dodging a building and handling the busy street.

2. Input Validation:

validate weight: This function helps to check if the provided weight is with acceptable range(1-1200kg) or not.

validate size: This function helps to check if the provided box size (.5, 1, or 5 cubic meters) is valid or not.

validate destination: This function helps to check if the provided destination format is valid or not.

3. Output Generation

output generation: This function helps to ensure accuracy in the delivery plan. This involves testing the various scenarios like different truck assignments and detours, as well as edge cases like deliveries on the truck's route or unreachable destinations.

4. Selecting Truck:

choosing truck: This function helps to iterates through the trucks, calculating the distance to the destination from the nearest point on each truck's route, finding the shortest distance and identifying the truck with shortest path and checking the enough space for the package.

- Resources and Responsibilities (Bibek)
Resources:

  - Software: The core component is a delivery routing program designed for the 25x25 grid map. So, the program should have functionalities like pre-defined routes for each truck, an algorithm to find the shortest path from a truck location to destination, checking available capacity for a package and generating the output messages indicating the assigned truck, diversion path and other relevant delivery details.

  - Data: The program should have data for the city layout, truck capabilities (weight and volume limits) and customer shipment information (weight, size, and destination address).

Responsibilities:

Developers: Responsible for designing and building the program and addressing the reported issues and defects and making necessary code changes.

Tester: The tester will be responsible for executing the test cases and documenting the test results and reporting any issues to developers.

Project Manager: Our project manager will be seeing all testing activities overall, ensuring seamless coordination between the testing and development teams and providing the necessary support and resources to facilitate effective testing.

- Deliverables (Thien)

Communication: Using Seneca Github and Jira to manage works, issues, and versions.

Products: Ensure the required functionality of the application.

Reports: In formal form that clearly state all the necessary information.

Documentations: Test plan, project plan, test strategy, etc.

Change Requests / Recommendations: Clearly informed, documented to all members to agree on and make change.

- Suspension / Exit Criteria (Bibek)

Suspension Criteria:

Testing may need to be suspended under certain conditions to ensure the integrity and effectiveness of the testing process. If a major bug surfaces that impacts critical functionalities such as route finding, shortest path calculation, or truck selection, it's imperative to halt testing until the bug is rectified. Additionally, unexpected resource limitations, such as inadequate data sets or unavailable testers, can impede testing progress and warrant suspension. Moreover, hardware or network malfunctions disrupting testing procedures necessitate immediate suspension to prevent inaccurate results.

Exit Criteria:

To conclude the testing phase effectively, predefined exit criteria must be met. Firstly, all tests should either be completed successfully or documented with resolutions for encountered issues across various scenarios. Additionally, a significant portion of the program's code should be exercised through testing, ensuring comprehensive coverage. Finally, the program must demonstrate stable functionality without any crashes or unexpected behaviors under diverse test conditions, signaling readiness for deployment or further development stages.

- Resumption Criteria
When critical bugs that caused the suspension must be fixed with confirmed resolution through retesting. Rerunning the specific test cases related to the fix to ensure it hasn't caused new issues.

- Dependencies (Bibek)
Personnel dependencies involve both developers and testers in the execution, maintenance, and documentation of test cases and software. Testers execute test cases, document findings, and report issues, while developers design, code, test, and maintain the core routing software.

The software dependencies revolve around the critical functionality of the core program, handling route planning, pathfinding, and truck assignment. This software is pivotal for the entire system's operation.

Hardware dependencies entail a standard computer with sufficient processing power to effectively run the routing software.

Regarding test data and database, access to an appropriate environment or database is essential for data-related testing, enabling manipulation, retrieval, storage, and testing of various scenarios, including different package attributes and edge cases.

- Risks (Bibek)
Schedule Risks: Unexpected events like developer illness or complex bugs could push back the completion dates. Also, ambitious deadlines without proper testing time can also make work rushed and generate potential issues.

Technical Risks: Errors in the code may lead to malfunctions or incorrect routing calculations. Additionally, integrating the new routing software with existing systems might prove challenging, potentially hindering its overall functionality.

Management Risks: Poor communication between teammates could lead to misunderstandings and delays, also uncontrolled addition of features or functionalities beyond the initial project scope resulting strain resource and timelines.

Personnel Risks: Inadequate technical expertise within the development team could hinder project progress with also the loss of a key teammate with critical knowledge could also risk the project continuity.

Requirements Risks:

If the initial instructions or requirements are unclear or keep changing, we might end up building a system that does not quite fit the real needs. This back and forth could also lead to costly delays.

- Tools (Thien)

Visual Studio Code 2022 and its library (log4c, assert)

- Documentation (Thien)
Blackbox tests excel in user-centric evaluation, allowing testers to assess system behavior without delving into code intricacies. However, their effectiveness hinges on meticulous documentation. Each function, testcase, issue, change, or bug requires thorough documentation for others to comprehend and continue the work seamlessly. Detailed documentation elucidates the purpose, inputs, outputs, and expected behavior of each component, enhancing clarity and facilitating collaboration among team members. Moreover, comprehensive documentation ensures the maintainability and scalability of test suites over time. By documenting every aspect comprehensively, testers enable smooth handover and empower others to grasp the system's functionality effortlessly, fostering continuity and efficiency in testing processes.

- Approvals (Thien)

Blackbox testing is initiated once the function is completed, ensuring that its external behavior aligns with specifications. Each test case examines different aspects of functionality, aiming to uncover potential bugs or deviations. The testing process continues until all scenarios are thoroughly evaluated and any medium or larger bugs are resolved. If bugs are detected, the testing cycle restarts, emphasizing iterative refinement until all issues are rectified. This iterative approach guarantees that the function meets quality standards, enhancing reliability and user satisfaction. By systematically addressing bugs and iterating on tests, the software achieves robustness and stability, vital for successful deployment and usage.