MILESTONE 6 -- SFT221 SCRUM Report and Reflection

All students are expected to attend the SCRUM meetings and to participate. Failure to do so will result in greatly reduced grades.

GROUP:  2

# Members Present:

| 1. Anshaal Kumar | 4. Zainab Mustak Vadia |
| --- | --- |
| 2.Hanane Benidder | 5. |
| 3. Chieh Sung | 6. |

Milestone 6 Tasks

This is the final milestone where you will run the acceptance tests and fix any remaining bugs found. In addition, you will produce a testing report which lists all the tests conducted, the results and whether the bugs were fixed, and the final test passed. You will also review the test matrix to ensure every test has been performed and passed. You can change the colour of the test in the matrix to show it was run and passed. At the end, all tests in the matrix should have been passed.

The final test report can be tabular like this:

| Function/acceptance/requirement | Test Run | Bugs Fixed | Passed |
| --- | --- | --- | --- |
| Distance | TF001 | Did not handle negative coordinates |  |

Deliverables due 4 days after your lab day:

- Final testing report listing tests conducted, bugs fixed, and the final tests passed.

- Execute acceptance tests (results in Jira), and debug.

- Updated requirements traceability matrix stored in the repository.

- Completed scrum report including reflection questions answered.

Rubric:

| Individual | Group participation (includes GitHub commits and Jira usage) | 80% |
| --- | --- | --- |
|  | Teamwork | 20% |
| Group | Complete solution code running and executing successfully | 20% |
|  | Test execution (performed, results recorded, issues created) | 10% |
|  | Updated requirements traceability matrix | 5% |
|  | Final test report | 30% |

|  | Debugging (bugs fixed, documented, Jira updated) | 5% |
| --- | --- | --- |
|  | Git usage (used properly with good structure) | 5% |
|  | Jira usage (creates issues, tracks progress) | 10% |
|  | Scrum report & reflections | 15% |
| Deadline | 20% deduction for each day you are late |  |

# SCRUM Report

Summary of Tasks Completed or Delayed in the last week:

Here you can list all of the tasks completed in the last week along with any tasks which could not be completed with a reason why they could not be completed.

| Member | Tasks Completed | Tasks Delayed/Blocked |
| --- | --- | --- |
| Anshaal Kumar | Successfully | N/A |
| Hanan Benidder | Successfully | N/A |
| Chieh Sung | Successfully | N/A |
| Zainab Mustak | Successfully | N/A |

For every task delayed or blocked, describe the reason for the delay or block, how it impacts the project and the proposed solution or workaround.

| Delayed or Blocked Task | Not having access to JIRA |
| --- | --- |
| Reason for delay or block | Somehow switched to leaders personal email |
| Impact on Project | N/A |
| Solution or work-around | Working and switching emails |
| Delayed or Blocked Task |  |
| Reason for delay or block |  |
| Impact on Project |  |
| Solution or work-around |  |

# Summary of Meeting:

A summary of the main points discusses in the meeting and the outcomes of the discussions.

| Topic | Discussion Summary | Outcome |
| --- | --- | --- |
| SCRUM | Worked/Completed | Successful Meeting |
| JIRA | Worked/Completed | Successful Meeting |

| TEST EXECUTION | Worked/Completed | Successful Meeting |
| --- | --- | --- |
| TRACEABILITY MATRIX | Worked/Completed | Successful Meeting |

# Summary of Decisions Made:

This will include major architecture and design decisions, testing decisions, prioritization of tasks, dealing with problems encountered and other major outcomes from the meeting.

| Decision | Rationale |
| --- | --- |
| Prioritization of tasks | Done with no trouble |
| Test Execution | Done with no trouble |
| Traceability Matrix | Done with no trouble |

# Tasks Attempted During Meeting:

Each member is assumed to participate in the SCRUM meeting and contribute to the completion of the SCRUM report and reflections. Since the SCRUM meeting will not take more than 20-30 minutes, there is lots of time left to undertake some of the actual work tasks. In the table below, each member should list what they did to complete the SCRUM report, the reflections, and 1-4 other tasks they completed during the class period. If a task could not be completed, the student should indicate why this was not possible.

| Member | Task Attempted | Time Spent | Complete ? |
| --- | --- | --- | --- |
| Anshaal | SCRUM | 10 mins |  |
| Zainab | SCRUM | 10 mins |  |
| Chieh | SCRUM | 12 mins |  |
| Hanane | SCRUM | 13 mins |  |

# SCRUM Tasks Selected for Next Week:

The tasks each member has selected to pursue for this class or the next week.

| Group Member | Task Description |
| --- | --- |
| ALL | End of MILESTONES |

# Major Outcomes of Meeting:

This is where you should highlight the major accomplishments of the class.

| Outcome | Impact on Project |
| --- | --- |
| SCRUM | Successful completion of MS6 |
| JIRA | Successful completion of MS6 |
| DOC | Successful completion of MS6 |

# Things That Went Well in This Meeting:

Here you can highlight things which worked well. This indicates that the way you worked on these items is working and should be continued.

| Topic/Work Item | Reason for Success |
| --- | --- |
| JIRA | TEAM WORK |
| SCRUM | TEAM WORK |
| DOC | TEAM WORK |

# Things That Did NOT go Well in This Meeting:

This is where you can list things which did not go well in the class. You should analyze why this happened and suggest how you can improve it next time. This will lead to the goal of continuous process improvement.

| Topic/Work Item | Reason for Problem and How to do Better |
| --- | --- |

# Reflections:

Answer the following questions using your own words. Make sure that each answer comprises a minimum of 100 words.

- Although we wrote a report on the testing that shows which tests were run and passed or failed, we also updated the function test matrix. What are the advantages of updating the function test matrix in addition to writing the test report?

Comprehensive Documentation: The function test matrix provides a structured and comprehensive overview of all the tests conducted, their outcomes, and any discrepancies found

Traceability: By updating the function test matrix, you establish a clear link between test cases, requirements, and their corresponding results. This traceability ensures that each requirement is adequately tested and helps in identifying any gaps in test coverage.

Efficient Communication: The function test matrix serves as a communication tool between different teammates.

Facilitates Decision Making: Having an updated function test matrix enables project managers and decision-makers to make informed decisions regarding the project's progress and quality

Continuous Improvement: Regularly updating the function test matrix allows teams to identify recurring issues, or areas of improvement in the testing process. This information can then be used to refine testing strategies, enhance test coverage, and improve overall product quality over time.

Supports Regression Testing: As the project evolves, the function test matrix serves as a valuable reference for regression testing.

- Teamwork on a project like this is vital to success. How well did your team work? If it worked well, what contributed to its success? If it did not work well, what contributed to the problems?

When we first started the project, we were 6 people in total and it was going well due to the collective efforts and different skillsets everyone brought, however, as things progressed that was not the case. In Milestone 1,  every member created their github and jira accounts then most of the work was done by our group leader as there was not much to be done. Milestone 2 was a group effort and was done before the deadline due to good team efforts and communication. During and after Milestone 3,we began facing issues and things  spiraled down as there was an issue of plagiarism according to professor and not much could have been done as the whole group suffers if one makes a mistake. Milestone 4 was when two of our group members decided to switch group without informing the group leader until the very end which in fact was very frustrating  to say the least, but the remaining team managed to distribute the workload  although it had increased by a bit and there where only 2 milestones left. Milestone 5 was a joint effort by the remaining 4 members, but an extension of 3 days was needed as we were lacking some members but with patience, good communication and a willingness to complete, we were done with milestone 5. Finally, Milestone 6 was done with minimum effort as majority of the coding and debugging was done in MS5, we were  done once this SCRUM and test report was submitted. Only one problem was there regarding JIRA as the professor did not have access to it and so did the other members, a silly mistake was done by the leader as he somehow accessed his private email to log in instead of his Seneca College email.

- In every milestone you were asked what worked and did not work along the way. Were you able to incorporate what you learned to improving your team’s performance on the next milestone? Did your team learn from its mistakes and improve? If so, why? If not, why?

We would first plan out the requirements and assign them to each group member and come up with a map of how we will be able to complete it with as less mistakes as possible. we always talked about what went well and what didn't in every step of our project. And yeah, we totally used what we learned to make our team better for the next step! Like, if something didn't work out, we would figure it out by asking each other or by researching why and try not to do that again. And if something worked, we would see how we could do even better next time. Our team got better because we didn't keep making the same mistakes. We learned from them and tried new stuff to improve.

- Did you end up testing the code to the point where you were convinced it worked correctly? Were there any tests that had not passed at the end? If so, what was the impact of this on the project?

During the testing process, edge and boundary values, negative numbers, special characters, and the confirmation of input building positions requiring re-entry of valid values were thoroughly tested. Throughout the process, whether modifying the function's implementation or the logic of testing, the integration of different system components was also rigorously examined to ensure seamless functionality. The final testing, including integration tests, was executed as expected and performed correctly. There were no tests that failed at the end. If there had been any failures, it could have impacted the project by delaying the deployment, requiring additional resources for debugging and fixing, potentially compromising the reliability of the system in a production environment. These tests were essential in validating the robustness and stability of the entire system under various scenarios.